**Daily Scrum or Standup Meeting**

Team name: group 8

Scrum Master: John Belnap

Date: 10/19/22

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| John Belnap | Make the products page prettier/more functional | Work on product ordering page | Unfamiliarity with Tools |
| Caden Harris | Work on documentation and homepage | Communicate with TA and professor | Asynchronous communication |
| Kollin Murphy | Started Unit tests and implemented  Communicated with TA and professor | Functionality for adding drinks to cart  Functionality for inventory | Helping team with tools |
| Trenton Peters | Work on documentation | Work on product ordering page | Differentiating between the Daisy UI and Astro |

# Screenshot of you project board

